MINES INSPECTORS AND GROSVENOR SENIOR MANAGEMENT

09th February 2016 Grosvenor Methane HPI MRE MG 101 C heading HPI

DNRME

Richard Gouldstone 09/02/16, 10/02/16, 11/02/16, 01/04/16, 06/06/16, 07/06/16, 05/07/16

Shaun Dobson 09/02/16, 10/02/16, 11/02/16, 01/04/16, 13/06/16, 15/12/16

Paul Brown 01/04/16, 05/07/16

Keith Brennan 07/04/16, 15/12/16

Fritz Djukic, 11/02/16, 13/06/16

Noel Towers 06/06/16

Paul Sullivan (Elec) 08/03/16

GROSVENOR

Mr Glen Britton (Executive Head of Underground Operations). 22/08/16

Mr Adam Garde, 15/12/16

Mr Adam Foulstone (SSE) 09/02/16, 10/02/16, 11/02/16, 07/04/16, 06/06/16, 13/06/16

Mr Wayne Bull UMM 09/02/16, 10/02/16, 11/02/16, 01/04/16, 07/04/16, 06/06/16, 07/06/16, 15/12/16

Mr Brad Watson (Operations Manager) 09/02/16, 10/02/16, 11/02/16

Mr Tim Reeves (Production Manager) 05/07/16, 15/12/16

Mr Michael Webber (Ventilation Officer) 15/12/16

Mr Mark Bobeldyk (Ventilation Superintendent/Officer) 09/02/16, 10/02/16, 11/02/16

Mr David Thomasson (TSM) 09/02/16, 10/02/16, 01/04/16, 05/07/16

Mr Malcolm Smyth (Technical Services Superintendent) 06/06/16, 07/06/16

Mr Scott Barker Operations Support Superintendent 11/02/16, 01/0416

Mr Wayne Pate Longwall Superintendent 01/04/16, 05/07/16

Mr Paul Buddery (AAMC Principal Underground Geotechnical Engineer) 06/06/16, 07/06/16

Mr Joe Wills (Acting Development Superintendent), 06/06/16

Mr Justin Joubert (SHE Manager) 06/06/16, 05/07/16

Mr David Lawrence (SHE Manager) 15/12/16

Mr Neal Bryan (Shift Undermanager) 05/07/16

Mr Stuart Sulter (Compliance Superintendent) 05/07/16

Mr Stephen Livingstone-Blevins (Outbye Superintendent) 08/09/16

GOAF WELLS

1st April 2016 Mackay office, DNRME

Open forum for discussion on Grosvenor Longwall 101 Second Workings

Goaf wells planned to be used and management thereof.

**WHAT WAS THE PRESENTED PLAN?**

Construction and management of VCDs in particular Goaf Seals.

Goaf pumping preparation status and TARP yet to be developed.

Emergency escapeway, Primary and Secondary, interaction with bleeder rd.

Bleeder Road maintenance and life cycle of Roadway.

In regards to TARPs, the Mines Management Structure needs to reflect the positions within the TARPs in line with recent changes of structure at the Mine.

**FIRST INDICATION OF FREQUENT ROLE CHANGES AND NEW MANAGEMENT PERSONELL**